## Slide 1: Project Phoenix: Q3 Status Review
Building a future-ready platform, on time and on budget.
Q3 2024

## Slide 2: Executive Summary:
Project Phoenix is progressing as planned, successfully delivering against its core objectives. All key project health indicators are green, demonstrating strong management of schedule, budget, and quality.

## Slide 3: Project Phoenix is successfully on track, delivering against all key objectives within budget.
This report confirms that Project Phoenix is progressing as planned. Core modules have been developed and initial testing shows significant performance gains. Risks are being actively managed and the team is confident in a successful Q4 deployment that will deliver
substantial business benefits.
Project Vitals
Overall Status
ON TRACK
Budget
ON TRACK
Schedule ON TRACK
Quality
ON TRACK

## Slide 4: Mission is to Resolve Critical Performance
and Scalability Gaps
Existing systems faced
significant challenges.
Performance and stability issues leading to system downtime.
, Manual processes causing delays and high operational effort.
Limited scalability restricting future business groMh.
Inadequate visibility and reporting for stakeholders.
Project Phoenix delivers a targeted solution.
Improve overall system performance
by 25%.
Reduce manual effort through workflow automation.
Enhance system reliability and uptime to 99.9%.
Provide better reporting and monitoring capabilities.
Ensure long-term scalability and maintainability.
G NotebookLM

## Slide 5: Q3 Progress: Foundational Architecture and Core Modules Are Complete
The team has successfully completed all planned milestones for Q3, establishing a solid foundation for the final phases of the project.
Requirements Finalised All requirements gathered and approved by stakeholders.
Architecture Designed System architecture designed, reviewed, and signed-off.
Core Modules Developed Development and integration of all core functionality is complete.
Initial Testing Passed
Unit, integration, and initial system testing completed successfully.
G NotebookLM

## Slide 6: User Feedback Confirms We Are Delivering a Valued Solution
What We're Getting Right Opportunities for Refinement
A notable improvement in performance. Tasks that used to take minutes now take seconds.
— Finance Dept, UAT Part/cipant
The new workflows are much simpler and more intuitive. It's a significant step up from the old system.
— Operations Team Lead
Minor UI improvements suggested for the main dashboard to make key metrics more visible at a glance.
— UAT Feedback Session
Requests for additional reporting features to be considered post-launch have been logged.
— Steering Committee Review
I .—
G NotebookLM

## Slide 7: Our Current Focus is on Final Testing and Launch Preparation
In Progress
User Acceptance Testing (UAT)
Performance optimisation activities
Bug fixes and refinements
Up Next
Finalise user
documentation
Develop end-user training materials
To Come
UAT sign-off
Production deployment planning

## Slide 8: We Are Proactively Managing Key Challenges and Risks
Risk / Challenge Proactive Mitigation Plan
Schedule pressure from tight delivery timelines and external dependencies.
Potential for scope creep from new change requests.
Minor constraints on resource availability.
Rigorous weekly tracking of all tasks and dependencies; maintaining a buffer in the schedule for critical path activities.
Adherence to a strict change control process; all requests are evaluated for impact before approval.
Backup resources identified and cross- training initiated for key roles.

## Slide 9: The Q4 Roadmap Outlines the Final Steps to Go-Live
October
Final UAT & Sign-off
November
End-User
End-User Training
Sessions
Early December
Production Production Deployment & Stabilisation
Late December
Late December Post-Launch Support & Project Closeout

## Slide 10: Realising the Benefits: A Faster, Smarter, and More Scalable Future
Upon completion, Project Phoenix will deliver a transformed platform that provides lasting strategic advantages to the business.
Faster system | Reduced | Improved user | A scalable and | Better visibility
response times | operational | satisfaction | future—ready | through reports
 | costs |  | platform | and dashboards
W NotebookLM

## Slide 11: Our mission is defined by five clear and measurable objectives.
Improve overall | Reduce manual | Enhance system | Provide better | Ensure long-term
system | effort through | reliability and | reporting and | scalability and
performance by XX%. | targeted automation. | increase uptime. | monitoring | maintainability.
capabilities.
G NotebookLM

## Slide 12: We are executing our phased delivery plan on schedule.
Phase 1: Planning
(Complete)
Requirement gathering and stakeholder alignment
Phase 2: Design
(Complete)
Architecture and solution design
Phase 3: Development
(Complete)
Core feature implementation
Phase 4: Testing
(In Progress)
Functional, performance, and UAT
Phase 5: Deployment
(Upcoming)
Production rollout and stabilisation
G
NotebaokLM

## Slide 13: We launched Project Phoenix to address critical system limitations.
Performance & Stability
Existing systems faced significant performance challenges and stability issues, impacting daily operations.
Scalability Ceiling
The previous architecture restricted our ability to support future business growth.
Manual Processes
High levels of manual intervention caused operational delays and increased effort.
Lack of Visibility
Stakeholders required better visibility and reporting capabilities to make informed decisions.

## Slide 14: Q3 Milestones have been delivered, completing the core development phase.
Requirements Finalised: All requirements gathered, documented, and
approved by stakeholders.
Architecture Signed-Off: System architecture and design reviewed and signed-off.
Core Modules Developed: All core functionality has been developed and integrated.
Initial Testing Successful: Unit testing, integration testing, and initial system tests completed successfully.
Business Reviews Conducted: Regular review sessions held with business teams to ensure alignment.
G
NotebookLtVi

## Slide 15: Initial testing already demonstrates significant performance gains.
System Performance Improvement
Defect Rate During Testing
Reduction in Manual Effort
System Uptime During Testing
Before
After

## Slide 16: We are proactively managing all challenges and identiñed risks.
Key Challenges & Actions
Challenge: Tight delivery timelines affecting parallel tasks.
Action: Prioritising tasks weekly and managing dependencies.
Risk & Mitigation Plan
Risk
Schedule Delay Scope Creep Resource Availability
Impact
Low
Challenge: Dependency on external teams for approvals.
Action: Proactive engagement and clear communication channels established.
Mitigation
Weekly progress tracking & planned buffer time.
Strict change control process in place. Backup resources identified and on standby.
G
NotebookLM

## Slide 17: Our Q4 plan focuses on final validation and a seamless deployment.
Complete UAT &
Final Sign-Off
Work with business users to complete User Acceptance Testing and secure final approval.
Prepare for Production Deployment
Finalise deployment
plans and coordinate with technical teams for a smooth go-live.
Conduct End-User Training
Monitor Post- Deployment Performance
Closely monitor system performance and stability post-launch to ensure a successful transition.
Equip all users with the necessary skills through comprehensive training sessions and materials.

## Slide 18: Project Phoenix will deliver a future-ready platform with lasting benefits.
Faster
Performance
Significantly reduced system response times, increasing operational efficiency.
Reduced
OperationalCosts
Lowered manual effort and streamlined workflows will drive down costs.
Improved User Satisfaction
An intuitive, reliable, and high-performing system will enhance the daily experience for our teams.
Scalable for Future Growth
A modern, maintainable platform that can grow and adapt with the business.

## Slide 19: Discussion and Further Details
For additional information or to discuss any aspect of Project Phoenix, please contact:
Project Lead
Eleanor Vance, e.vance@company.co.uk
Project Management Office
pmo-phoenix@company.co.uk
W NotebookLM